INTERIM PROJECT PROGRESS REPORT

ASTRA PICO

Humanoid Robot

| Report Type | Interim Progress Report |
| --- | --- |
| Project Status | 🔧 In Progress |
| Team Name | Team Astra |
| Project Name | Astra Pico Humanoid Robot |
| Platform | Raspberry Pi Pico |
| Language | MicroPython |
| Date | April 2026 |

TEAM MEMBERS

| Name | Enrollment No. |
| --- | --- |
| Rushikesh Vaibhav Wagh | FW24EC001 |
| Daksh Pradip Damsutkar | FS24EC92 |
| Kaivalya Santosh Ghadigaonkar | FS24EC29 |
| Sharmin Dhiraj Tambe | FS24EC064 |

# 1. Introduction

This report documents the current status and ongoing development of the Astra Pico Humanoid Robot — a fully 3D-printed, servo-actuated humanoid robot being developed by Team Astra. The robot is designed to perform bipedal walking, expressive arm gestures, directional navigation, and dynamic facial expressions via an OLED display.

The Astra Pico robot is built around the Raspberry Pi Pico microcontroller and is being programmed in MicroPython. Remote control via Bluetooth using a custom MIT App Inventor Android application is currently under development. This project integrates mechanical design, embedded electronics, and software engineering into a cohesive robotic platform.

This is an interim progress report submitted to document work completed so far, highlight ongoing tasks, and outline the remaining development plan.

# 2. Project Objectives

The primary objectives of this project are as follows:

- Design and fabricate a humanoid robot body structure using 3D printed components.

- Implement bipedal walking, turning, and gesture movements using servo motors.

- Develop and program expressive facial animations using an OLED display.

- Enable wireless Bluetooth remote control via a custom Android application.

- Establish a reliable communication architecture using UART and I2C protocols.

- Demonstrate stable and repeatable movement sequences through fine-tuned servo programming.

# 3. Overall Project Progress

The table below summarizes the current completion status of each major project phase:

| # | Phase / Task | Status | Completion |
| --- | --- | --- | --- |
| 1 | Component Procurement | ✅ Completed | 100% |
| 2 | 3D Design (CAD Modelling) | ✅ Completed | 100% |
| 3 | 3D Printing of Parts | ✅ Completed | 100% |
| 4 | Mechanical Assembly | ⏳ In Progress | 65% |
| 5 | Electronics Wiring & Integration | ⏳ In Progress | 50% |
| 6 | MicroPython Firmware (Movements) | ✅ Completed | 100% |
| 7 | MicroPython Firmware (Expressions) | ✅ Completed | 100% |
| 8 | Bluetooth App Development | ⏳ In Progress | 75% |
| 9 | System Integration & Testing | ❌ Pending | 20% |
| 10 | Fine-Tuning & Calibration | ❌ Pending | 0% |
| 11 | Final Documentation | ⏳ In Progress | 60% |

Overall estimated project completion: approximately 70%

## 4.1 Bill of Materials

All components listed below have been procured and are available for integration:

| # | Component | Specification | Quantity |
| --- | --- | --- | --- |
| 1 | Raspberry Pi Pico | RP2040, Dual-core ARM Cortex-M0+ | 1 |
| 2 | PCA9685 Servo Driver | 16-channel, 12-bit PWM, I2C interface | 1 |
| 3 | SG90 Servo Motors | 9g micro servo, 180° rotation | 8 |
| 4 | MG90S Servo Motors | Metal gear, 9g, 180° rotation | 8 |
| 5 | OLED Display (SH1106) | 1.3 inch, 128x64 pixels, I2C | 1 |
| 6 | LM2596 Buck Converter | DC-DC step-down, 12V to 5V/3.3V | 1 |
| 7 | 12V LiPo Battery | Rechargeable, lightweight power supply | 1 |
| 8 | HC-05 Bluetooth Module | UART serial Bluetooth, master/slave | 1 |
| 9 | 3D Printed Parts | PLA/ABS: body, head, limbs, joints | 1 set |
| 10 | PCB / Protoboard | Custom wiring board | 1 |
| 11 | Jumper Wires | Male-female, male-male | Assorted |
| 12 | MG995 Servo Horns | Custom designed & 3D printed | 4 |

## 4.2 Planned System Architecture

The planned hardware architecture connects the Raspberry Pi Pico as the central controller. It will communicate with the PCA9685 servo driver over the I2C bus (SDA: GP0, SCL: GP1) to drive up to 16 servo channels simultaneously. The OLED display (SH1106) will also share the I2C bus. The HC-05 Bluetooth module will be interfaced via Pico UART1 for wireless command reception.

| Subsystem | Planned Interface |
| --- | --- |
| PCA9685 → 16 Servos | I2C (0x40) |
| SH1106 OLED Display | I2C (0x3C) |
| HC-05 Bluetooth Module | UART1 (GP4/GP5, 9600 baud) |
| LM2596 Buck Converter | Power regulation (12V → 5V) |
| Power Supply (12V) | LiPo Battery |

# 5. Mechanical Design & 3D Printed Parts

The robot body has been fully designed from scratch using Fusion 360 and all parts have been successfully 3D printed. This phase is now complete. Physical assembly of the printed parts is currently underway.

## 5.1 Body Structure Modules

The complete 3D model is organized into the following modular assemblies. All parts have been printed successfully:

| # | Component | Specification | Quantity |
| --- | --- | --- | --- |
| 1 | Body Assembly | Front, back, left, right, top, base panels | 6 parts |
| 2 | Head Assembly | Head base + head top housing for OLED | 2 parts |
| 3 | Left Arm (Hand 1) | Upper arm segment — 3 parts | 3 parts |
| 4 | Left Arm (Hand 2) | Forearm segment — 3 parts | 3 parts |
| 5 | Right Arm (Hand 1) | Upper arm segment — 3 parts | 3 parts |
| 6 | Right Arm (Hand 2) | Forearm segment — 3 parts | 3 parts |
| 7 | Left Leg (Leg 1) | Upper leg segment — 3 parts | 3 parts |
| 8 | Left Leg (Leg 2) | Lower leg segment — 3 parts | 3 parts |
| 9 | Right Leg (Leg 1) | Upper leg segment — 3 parts | 3 parts |
| 10 | Right Leg (Leg 2) | Lower leg segment — 3 parts | 3 parts |
| 11 | Inside Mount (Front) | Internal servo mounting bracket | 1 part |
| 12 | Inside Mount (Back) | Internal servo mounting bracket | 1 part |
| 13 | MG995 Servo Horn | Custom horn — F3D + STL + STEP provided | 4 parts |

## 5.2 Work-in-Progress Photos

The following photos show the current state of the robot build:

Figure 1: Astra Pico — 3D Printed Body Parts (Assembly in Progress)

Figure 2: Astra Pico — Limb & Joint Assembly (In Progress)

Figure 3: Astra Pico — Structural Overview (Partial Assembly)

# 6. Software Development (Completed)

## 6.1 Firmware Overview

The robot firmware has been written in MicroPython and is ready for deployment on the Raspberry Pi Pico. The software is fully modularized, with each file responsible for a specific subsystem. Firmware development is complete and is currently pending hardware integration for full testing.

| File | Responsibility |
| --- | --- |
| main.py | Entry point; UART listener; command dispatcher |
| hashmoves.py | All movement sequences (walking, gestures, balance) |
| hashfacialexp.py | OLED facial expressions (happy, sad, angry, etc.) |
| pca9685.py | PCA9685 PWM driver (I2C low-level control) |
| servo.py | High-level servo abstraction (angles, coordinated movement) |
| sh1106.py | SH1106 OLED display driver |
| i2caddrfind.py | Utility to scan I2C bus for connected devices |
| imagetobytearray.py | Utility to convert images to byte arrays for OLED |

## 6.2 Planned Command Protocol

The designed command protocol sends string codes over UART1 (Bluetooth). The main loop will poll uart.any() continuously and dispatch actions accordingly. Commands are split into two categories — facial expressions (A-series) and movements (B-series):

| Command Code | Action |
| --- | --- |
| A01 | Default (neutral) face |
| A02 | Happy face expression |
| A03 | Sad face expression |
| A04 | Eyes closed face |
| A05 | Blink animation (3x) |
| A06 | Sleep face animation |
| A07 | Wink face |
| A08 | Hard cry animation |
| A09 | Love / heart eyes face |
| A10 | Angry face |
| A11 | Shocked face |
| B01 | Move forward (5 steps) |
| B02 | Turn left (5 steps) |
| B03 | Return to initial position |
| B04 | Turn right (5 steps) |
| B05 | Move backward (5 steps) |
| B06 | Say hi gesture |
| B07 | Hands up |
| B08 | Hands down |
| B09 | Side move left |
| B10 | Flying move animation |
| B11 | Side move right |
| B12 | Left slide wave |
| B13 | Leg and head shake |
| B14 | Right slide wave |
| B15 | Leg shake |
| B16 | Hand straight shake |
| B17 | Jump |
| B18 | Left hand balance |
| B19 | Side shake |
| B20 | Right hand balance |

## 6.3 Movement Logic

Movement sequences have been coded as coordinated PWM arrays targeting all 16 PCA9685 channels. Each function accepts time (ms) and count (repetitions) parameters. The servo.moveservo() routine will interpolate positions smoothly. Movements are ready but pending calibration on the physical robot.

# 7. Bluetooth Control Application (In Progress)

A custom Android application is being developed using MIT App Inventor (Hash_Robotics.aia). The app is designed to communicate with the robot via Bluetooth serial (HC-05 module) using the command codes in Section 6.2. The UI layout is complete; end-to-end Bluetooth integration with the robot is currently being tested.

Figure 4: Astra Pico Bluetooth Control App — UI Layout (In Progress)

## 7.1 Planned App Features

- Bluetooth device pairing and connection management.

- Dedicated control buttons for all 20 movement commands (B01–B20).

- Dedicated expression buttons for all 11 facial expressions (A01–A11).

- Clean, intuitive grid-based user interface for ease of operation.

- Real-time Bluetooth serial communication at 9600 baud.

# 8. Assembly & Wiring — Current Status

## 8.1 Steps Completed

- ✅ All 3D parts printed successfully — body, head, all limbs and mounts.

- ✅ MicroPython firmware written and tested on bench (simulation).

- ✅ Android app UI designed and command protocol defined.

- ✅ All electronic components procured and verified.

## 8.2 Steps In Progress

- ⏳ Mounting servo motors at leg and arm joints — approximately 65% complete.

- ⏳ Wiring PCA9685, OLED, and Pico inside body cavity — approximately 50% complete.

- ⏳ Connecting HC-05 Bluetooth module and testing UART communication.

- ⏳ Android app Bluetooth pairing test with HC-05 module.

## 8.3 Steps Pending

- ❌ Full system power-up and I2C bus verification.

- ❌ Uploading firmware to Pico and performing initial movement tests.

- ❌ Servo angle calibration for all 16 channels.

- ❌ End-to-end Bluetooth remote control testing.

- ❌ Fine-tuning walking stability and gait smoothness.

# 9. Testing Status

Full system testing has not yet been performed as hardware assembly is still in progress. The table below reflects the current testing status for each module:

| Test Category | Status | Notes |
| --- | --- | --- |
| Firmware — Movement Code (Bench) | ✅ Passed | Code logic verified |
| Firmware — Facial Expressions (Bench) | ✅ Passed | OLED rendering confirmed |
| I2C Bus Scan (PCA9685 + OLED) | ⏳ Pending | Awaiting full wiring |
| Servo Motor Initialisation | ⏳ Pending | Awaiting wiring completion |
| Bipedal Walking (Forward/Backward) | ❌ Not Started | Requires full assembly |
| Directional Turning (Left/Right) | ❌ Not Started | Requires full assembly |
| Gesture Movements | ❌ Not Started | Requires full assembly |
| OLED Facial Expressions (Live) | ❌ Not Started | Requires hardware integration |
| Bluetooth Control End-to-End | ⏳ In Progress | App-HC05 pairing being tested |
| Power Management & Stability | ❌ Not Started | Requires full assembly |

# 10. Challenges & Remaining Work Plan

## 10.1 Current Challenges

- Servo angle calibration is expected to require significant trial-and-error iteration for stable walking gait.

- Routing wires cleanly inside the compact body cavity is proving time-intensive.

- HC-05 Bluetooth module pairing stability needs further testing at different distances.

## 10.2 Remaining Work Plan

| Task | Target Completion |
| --- | --- |
| Complete mechanical assembly & servo mounting | Week 1 |
| Full electronics wiring & power testing | Week 1 |
| Firmware upload & I2C bus verification | Week 2 |
| Servo calibration & initial movement tests | Week 2 |
| Bluetooth end-to-end testing with app | Week 2 |
| Walking gait fine-tuning & stability tests | Week 3 |
| Full system integration & demo run | Week 3 |
| Final documentation & submission | Week 4 |

# 11. Future Scope

- Improve walking stability using gyroscope/accelerometer feedback (e.g., MPU-6050).

- Add Wi-Fi control via Raspberry Pi Pico W for extended wireless range.

- Implement AI-based voice command recognition using an onboard microphone.

- Develop autonomous obstacle avoidance using ultrasonic sensors.

- Upgrade to a rechargeable battery management system (BMS) for safer operation.

- Improve leg geometry for smoother, more human-like bipedal gait.

- Expand OLED animations library with complex, multi-frame face sequences.

# 12. Current Status Summary

The Astra Pico Humanoid Robot project is currently estimated at approximately 70% completion. Significant progress has been made in three major areas: all 3D-printed parts have been fabricated, the complete MicroPython firmware for movements and facial expressions has been written, and the Android Bluetooth control application UI is fully designed.

The remaining work is focused on physical assembly, electronics integration, wiring, and calibration. The team is confident that the project will be completed as planned within the remaining timeline. Full system testing and demonstration will be conducted once assembly is finalized.

# 13. Project File Manifest (Current)

## 13.1 Software Files (astra.zip)

| # | Component | Specification | Quantity |
| --- | --- | --- | --- |
| 1 | main.py | Main controller — UART listener & command dispatcher | Ready |
| 2 | hashmoves.py | 20 movement sequences (walking, gestures, dance) | Ready |
| 3 | hashfacialexp.py | 11 OLED facial expression functions | Ready |
| 4 | pca9685.py | PCA9685 servo driver library | Ready |
| 5 | servo.py | High-level servo control abstraction | Ready |
| 6 | sh1106.py | SH1106 OLED display driver | Ready |
| 7 | i2caddrfind.py | I2C bus scanner utility | Ready |
| 8 | imagetobytearray.py | Image-to-bytearray conversion tool | Ready |
| 9 | Hash_Robotics.aia | MIT App Inventor Android app source | In Progress |
| 10 | pico_hash_bluetooth_control.png | Android app screenshot | Ready |

## 13.2 3D Design Files (Pico_Hash_3D_Files.zip)

- pico_hash_f3d.f3d — Complete Fusion 360 parametric design source  ✅

- pico_hash_step.step — Full assembly STEP file for CAD import  ✅

- body/ — 6 STL files for main body panels  ✅  (printed)

- head/ — 2 STL files for head assembly  ✅  (printed)

- left_hand_1/, left_hand_2/ — Left arm segments  ✅  (printed)

- right_hand_1/, right_hand_2/ — Right arm segments  ✅  (printed)

- left_leg_1/, left_leg_2/ — Left leg segments  ✅  (printed)

- right_leg_1/, right_leg_2/ — Right leg segments  ✅  (printed)

- inside_mount_front/, inside_mount_back/ — Internal mounting brackets  ✅  (printed)

- mg995_servo_horn/ — Custom servo horn  ✅  (printed)

- pico_hash_1.jpg to pico_hash_7.jpg — Build progress photos  ✅

# 14. References

[1]  Hash Robotics YouTube Channel — Project demonstrations, assembly tutorials, and movement showcases: https://youtube.com/@hashrobotics

[2]  Raspberry Pi Foundation — Raspberry Pi Pico documentation and MicroPython SDK: https://www.raspberrypi.com/documentation/microcontrollers/raspberry-pi-pico.html

[3]  PCA9685 16-Channel PWM Servo Driver — Adafruit datasheet & I2C usage guide: https://www.adafruit.com/product/815

[4]  MIT App Inventor — Android application development platform: https://appinventor.mit.edu

[5]  MicroPython Documentation — Language reference and library guide: https://docs.micropython.org

— End of Report —

Team Astra  |  Astra Pico Humanoid Robot  |  Interim Progress Report  |  April 2026